AI Sales Agent Shopify App - 2-Week Roadmap

Date: 2026-03-10

Scope basis: current repository implementation, README notes, architecture docs, schema, tests, and validation checklist.

Repo Baseline (What Exists Today)

- Core capabilities are implemented: chat orchestration, order status, cart recovery, analytics, Shopify OAuth/callback, webhooks, billing flow, and admin inbox/settings pages.

- Architecture is Next.js App Router + Prisma/Postgres (pgvector) + OpenAI + Shopify APIs, with tenant scoping by storeId and retry jobs with exponential backoff.

- Knowledge ingestion and publishing pipeline exists (fetch, summarize, approve, publish) with retry jobs and schema support.

- Security controls exist for webhook HMAC, Shopify session verification, RBAC, rate limit/idempotency (Upstash with local fallback), and cron secret checks.

- Automated tests mostly pass; one suite currently fails because OPENAI_API_KEY is required at import time in intent tests.

Architecture Constraints To Respect

- Multi-tenancy: all business operations must stay store-scoped; no cross-store data access.

- Storefront endpoints require signed widget token; admin endpoints require verified Shopify session token and RBAC.

- Reliability depends on retry queue + cron processing; fragile flows should enqueue jobs rather than block request paths.

- Retrieval quality depends on embedding pipeline availability; fallback retrieval must remain safe for degraded mode.

- Operational hardening is tied to environment dependencies (OpenAI key, Shopify creds/scopes, Upstash config, CRON_SECRET).

Milestones (2 Weeks)

- Milestone 1 (End of Week 1): Stability and release hardening complete for install, webhooks, billing, security, and CI reliability.

- Milestone 2 (End of Week 2): Merchant-facing value loop tightened with better relevance/knowledge quality and pilot-ready observability.

Week-by-Week Plan (Simple View)

| Week | Goal | Key Deliverables | Exit Criteria |
| --- | --- | --- | --- |
| Week 1 | Production hardening and test reliability | - Fix OpenAI-key-related test instability. - Complete webhook and billing hardening paths. - Enforce security and idempotency coverage. - Validate retry-job and cron flow in staging. - Publish deployment runbook and rollback steps. | All critical tests pass; install-to-sync-to-chat path stable in staging; no open P1 security issues. |
| Week 2 | AI quality uplift and pilot readiness | - Improve retrieval relevance and evaluate vector vs fallback behavior. - Finalize knowledge pipeline operational UX. - Strengthen analytics snapshots for recommendation/recovery/conversion clarity. - Run end-to-end validation checklist. - Prepare release candidate for 3-5 pilot stores. | Validation scenarios pass; relevance and latency baseline recorded; pilot onboarding checklist completed. |

Detailed Weekly Goals and Deliverables

Week 1 Goals

- Goal 1: Close hardening gaps from README and deployment notes.

- Goal 2: Make test suite deterministic for local and CI execution.

- Goal 3: Prove operational reliability under retry/backoff conditions.

Week 1 Deliverables

- Merged fix so intent tests run without a real OPENAI_API_KEY (mocking or lazy client init).

- Webhook/billing hardening checklist complete with staging evidence.

- Security regression checklist for token validation, RBAC, HMAC, and idempotency paths.

- Runbook: env var matrix, cron setup, retry operations, and incident triage steps.

Week 2 Goals

- Goal 1: Improve recommendation and knowledge answer consistency.

- Goal 2: Strengthen merchant trust via clearer analytics and validation evidence.

- Goal 3: Package a pilot-ready release candidate with known-risk controls.

Week 2 Deliverables

- Retrieval quality report with sample prompts, relevance outcomes, fallback behavior, and acceptance thresholds.

- Knowledge ingestion and publish operational notes with failure handling and retry observability.

- Updated dashboard metric definitions for attributed revenue, conversion, and recovery acceptance.

- Pilot package: onboarding checklist, issue triage flow, and success metrics for first 7 days.

Dependencies

- OpenAI API availability and quota for embeddings and response generation.

- Shopify app credentials, scopes, and webhook topic permissions.

- Database readiness (Postgres + pgvector) and migration health across environments.

- Upstash Redis config for production-grade rate limit/idempotency behavior.

- Vercel cron and CRON_SECRET configuration for retry-job processing.

- Test/staging data quality for realistic catalog, order, and conversation scenarios.

Risk Register (Explicit)

- R1: Test/CI fragility around AI provider initialization | Probability: Medium | Impact: High | Mitigation: mock provider calls in tests or lazy-init OpenAI client; block merges on full test pass.

- R2: Webhook/billing edge-case failures at production traffic | Probability: Medium | Impact: High | Mitigation: expand integration and replay tests; enforce retry/idempotency evidence before release.

- R3: Retrieval quality variance for sparse/noisy catalogs | Probability: High | Impact: Medium | Mitigation: add evaluation set and thresholds; tune keyword/vector blend and guardrails.

- R4: Tenant leakage/security regressions under rapid changes | Probability: Low | Impact: Critical | Mitigation: keep storeId enforcement and auth checks as release gates with negative tests.

- R5: Operational blind spots during pilot | Probability: Medium | Impact: Medium | Mitigation: add alerts for cron backlog, retry failures, and latency spikes; define response steps.

Definition of Done (End of 2 Weeks)

- Release candidate is installable and stable across install, sync, chat, recovery, order status, and analytics flows.

- Critical tests are green and staged validation checklist is completed with evidence.

- Known risks are either mitigated or documented with owner and contingency.

- Pilot onboarding material is ready and aligned to measurable success criteria.